| Proposed Topics for November 13 |  |
| --- | --- |
| Scale and Use | - Identify range of uses (commercial, retail, residential, senior housing, etc.) - Identify parameters for tying uses to other mitigation measures (traffic, transit, amenities) - Identify minor vs. major changes |
| Affordable Housing | Staff will provide examples of recent affordable housing efforts and policy guidance |
| Schools Site | SAFPO standards; request school system decision on whether they want the school site - Include compliance with SAFPO in agreement - Include triggers/requirements for school site if desired |
| Design Guidelines and Energy Management | Recommend design guidelines as exhibit to Development Agreement - Include energy management/green building standards - Noise - Site lighting - Signs - Building lights - Placement on the site - Define average block perimeter - Support walkability - Good design for back-of-house items abutting streets - Delineate primary public spaces - Standards for large footprint - Standards for A/B/C streets - Height standards could be incorporated into design guidelines - Consider “zones” for heights (Along 15-501, residential, stand-alone buildings) |

| Proposed Topics for December 8 |  |
| --- | --- |
| Construction Management | Recommend identifying additional measures to be taken during construction to protect creek area from erosion and runoff - Oversight, methodology in the agreement (protect the creek is the first priority) |
|  | Recommend including standards for erosion control/runoff at all stages of development |
| Greenways | Recommend connectivity with existing and approved greenways system - Identify specific improvements and timing - AASHTO standards - Include internal network as exhibit to agreement and/or design standards - Consider commuters, recreational trips |
| Pedestrian and Bicycle Facilities | - Identify specific improvements and timing - Include internal and external network as exhibit to agreement and/or design standards |
| Recreation | Town standards for recreation amenities and open space - Consider contribution of undeveloped area - Consider triggers for other contributions - Include calculations from LUMO |
| Pedestrian Bridge | - Identify trigger for this improvement - Agree upon standards for design and construction - NCDOT approval is a condition |
| Undeveloped Area | Recommend a map identifying areas to remain undeveloped with list of acceptable uses and maintenance conditions - Protection and Use of undeveloped property - Permitted uses – public access to the natural features/development is not a barrier to access - Maintenance responsibilities - Monitoring |

| Proposed Topics for 2015 |  |
| --- | --- |
| Connectivity | Staff coordination with NCDOT underway Town could reduce speed limit to 35 MPH Baseline assumption is that there will be good at-grade pedestrian crosswalks, bike loops, and pedestrian lights at the signals; the bridge is a desired feature Identify responsibilities: - No responsibility (e.g. superstreet) - Direct responsibility (access areas etc.) - Negotiated responsibilities– where there may be a proportional responsibility – balanced against the rest of the package Recommend incorporating mitigation measures into agreement including: - Roadway improvements - Signal timing plans and improvements - Intersection improvements for pedestrians and cyclists - Bonds/payments in lieu - Triggers for various improvements - Mapping of where improvements will be located - Consider Glen Lennox approach of a trip equivalency matrix for the project –overall total plus a buffer for changing conditions which would trigger a new TIA/mitigation measures |
| Transit | Identify mitigations or impacts for: - Routes - Facilities - Operations - Coordination with roadway improvements - Schedule for triggers |
| Fiscal Impacts | - New information and policy analysis/modeling - Timing of capital improvements – impact on the Town’s budget - Set percentage of non-tax-paying space - How will this project be different from mix of other retail in Chapel Hill? - (Park and ride lot redevelopment?) - Any coordination with Orange County – coordination on areas outside municipal limits |

| Proposed Staff Topics |  |
| --- | --- |
| Overview Information | - Statutory Frameworks - Legal description of names of property owners - Definitions of conditions/terms/restrictions/other for public health, safety, or welfare - Annexation Petition - Base Zoning/Rezoning - Benefits to each party - Town-owned property |
| Review/Approval Process | - Types and description of permits - Periodic Assessment Process – annual review; phase report - Amendments and modifications |
| Stormwater standards and buffers | Recommend Town Standards: compliance with the RCD and the Jordan regulations – some buy-down is allowed under these regulations but recommend that all or most requirements are met on-site. - Some use of upland zone could be allowed (15 feet) - Stream determination has been completed by the Town - Applicant must verify status of jurisdictional wetlands on the site (if any) - Verify: Jordan buffer, regulatory flood plain/flood way changes - Identify timing for infrastructure. Install stormwater mitigations for the entire project with the first phase of development - Identify a general approach to handling the site (e.g. stormwater under the buildings/ subsurface. Identify areas for treatment (e.g. park areas could have some bio retention and other amenities above-ground to transition between the shopping area and the stream. |
|  | Include specific language and individual building plans should include compliance with the requirements shown in a plan - Focus on diffuse flow – some green roof/low impact development etc. (rainwater harvesting, other building techniques) - Energy benefit to occupants: use the chillers/reclaimed water - Identify parameters for using spray water on the 80 acres. - Infiltration is dependent on soil types - Erosion control/basins – focus on best practices Identify conditions for pedestrian crossing of stream (Jordan rules apply) |
| Public Safety | Must meet fire code and building codes - Internal review of design standards, streets, refuse collection |
| Internal Streets and sidewalks | Incorporate specific standards as exhibits to agreement - Create sidewalk/street locations map - Create street sections - Guidance for variations - Create street regulating plan - Identify maintenance responsibilities |
| Parking | Incorporate specific standards as exhibits to agreement - Create parking locations and counts - Create map including on-street, shared parking |
| Proposed Staff Topics (continued) |  |
| Solid Waste Management | Include standards for residential and commercial solid waste and recycling |
| Trees and Landscaping | Current standards: Canopy Standards, Streetscape and parking lot shading standards - Create regulations and map - Phasing Plan - Streetscape - Tree Canopy - Preferred planting materials Additional requirements could be incorporated in design standards |
| Public Facilities | List State, Federal, other required approvals, as needed and identify location of improvements - Create a Utility Master Plan with concurrency triggers - Create a Locations Map - Identify any Town responsibilities; other providers - “Will serve” letters required for individual buildings |
| Annexation | Annexation as condition of approval |
| Cultural | See State statute |